# Business Requirements Document

Create a Businesss Requirement Document (Word) and a Cost Estimation Tempalate (Excel) by referring to the attached sources Project Scope , Sample Data, Cost reference and reference Business Requireme

Generated: 2025-11-25 13:49:30
Project Type: POC
Scenario: baseline

# 1. Executive Summary

Create a prototype system to evaluate user interaction with new software features.

# 2. Project Objectives

User interface design

Performance optimization for high traffic scenarios

Integration with existing backend systems

Responsive design across multiple devices

# 3. Technical Scope

Data Sources: Customer feedback surveys, Historical usage data

Technology Requirements: Frontend framework: React.js, Vue.js, Backend technology stack: Node.js, Express.js

Scale: 10000

# 4. Team Structure

| Team Name | Responsibilities | Allocation |
| --- | --- | --- |
| Scraping/Data Collection Team | Collect customer feedback surveys and historical usage data | 10% |
| Data Engineering Team | Clean, process, and store collected data | 20% |
| Backend Engineering Team | Develop backend systems to integrate with existing systems, optimize performance | 30% |
| Frontend/UI Engineering Team | Design user interfaces and optimize for responsive design across multiple devices | 25% |
| DevOps/Infrastructure Team | Deploy and manage backend systems, Ensure compatibility with mobile devices | 15% |

# 5. Project Workflow & Timeline

Total Duration: 15 weeks

## Phase 1: Planning & Setup

Duration: 4 weeks

Deliverables:

Architecture document

Database schema

Infrastructure setup

## Phase 2: Development - Core Features

Duration: 8 weeks

Deliverables:

Backend system design

Performance optimization code

Responsive design implementation

## Phase 3: Testing & QA

Duration: 4 weeks

Deliverables:

Performance optimization tests

Integration with backend systems test

Responsive design testing

## Phase 4: Deployment & Handoff

Duration: 2 weeks

Deliverables:

Documentation and training materials for production deployment

## Phase 5: Go-Live

Duration: 1 weeks

Deliverables:

User interface design for responsive layout and performance optimization

# 6. Cost Estimation

Total Project Cost: $30,970.50

Total Hours: 964

Number of Teams: 5

Cost Breakdown by Team:

Scraping/Data Collection Team: $6,072.00 (192 hours)

Data Engineering Team: $3,828.00 (116 hours)

Backend Engineering Team: $6,622.00 (204 hours)

Frontend/UI Engineering Team: $8,112.50 (260 hours)

DevOps/Infrastructure Team: $6,336.00 (192 hours)

# 7. Success Criteria

User feedback shows a significant improvement in overall satisfaction rate

Performance benchmarks show a 10% increase in response times under peak load conditions

All features are integrated seamlessly into the existing system without disruptions

# 8. Key Milestones

| Milestone | Week |
| --- | --- |
| Kickoff | 0 |
| Go-Live | 15 |