# Business Requirements Document

Create a Businesss Requirement Document (Word) and a Cost Estimation Tempalate (Excel) by referring to the attached sources Project Scope , Sample Data, Cost reference and reference Business Requireme

Generated: 2025-11-25 18:28:40
Project Type: POC
Scenario: baseline

# 1. Executive Summary

The system will enable multi-role access for construction teams by providing real-time permissions and updates.

# 2. Project Objectives

Multi-role access for construction teams with real-time permissions

Real-time processing of construction progress updates

Collaborative document management for project stakeholders

# 3. Technical Scope

Data Sources: construction logs, project schedules

Technology Requirements: real-time data processing, document OCR, web scraping

Scale: multiple teams, real-time collaboration, large volume of construction progress updates

# 4. Team Structure

| Team Name | Responsibilities | Allocation |
| --- | --- | --- |
| Backend Engineering | Build REST API for project management, Implement real-time progress tracking, Design database schema for construction data | 70% |
| Data Engineering | Scraping of construction logs and project schedules, Real-time processing of construction progress updates | 30% |
| DevOps/Infrastructure | Deploy application to production environment, Monitor system performance under high load conditions | 10% |

# 5. Project Workflow & Timeline

Total Duration: 16 weeks

## Phase 1: Planning & Setup

Duration: 4 weeks

Deliverables:

Architecture document

Database schema

Infrastructure setup

## Phase 2: Development - Core Features (Backend Engineering)

Duration: 4 weeks

Deliverables:

Real-time progress tracking API

Document management system

## Phase 3: Development - Core Features (Data Engineering)

Duration: 4 weeks

Deliverables:

Real-time progress tracking API integration

Document management system integration

## Phase 4: Testing & QA

Duration: 3 weeks

Deliverables:

Real-time progress tracking API tests

Document management system integration tests

## Phase 5: Deployment & Handoff

Duration: 4 weeks

Deliverables:

Real-time progress tracking API deployment

Document management system integration documentation

# 6. Cost Estimation

Total Project Cost: $9,370.00

Total Hours: 309

Number of Teams: 3

Cost Breakdown by Team:

Backend Engineering: $4,180.00 (134 hours)

Data Engineering: $4,530.00 (151 hours)

DevOps/Infrastructure: $660.00 (24 hours)

# 7. Success Criteria

Real-time access and management of project documents for all team members

Completion of construction progress updates in real time

No performance degradation under high load conditions

# 8. Key Milestones

| Milestone | Week |
| --- | --- |
| Kickoff | 0 |
| Go-Live | 15 |