# Business Requirements Document

Create a Businesss Requirement Document (Word) and a Cost Estimation Tempalate (Excel) by referring to the attached sources Project Scope , Sample Data, Cost reference and reference Business Requireme

Generated: 2025-11-25 18:37:51
Project Type: POC
Scenario: baseline

# 1. Executive Summary

The specific objective is to develop a Proof of Concept (POC) that leverages a Business Requirements Document (BRD) and a Cost Estimation Template to streamline project planning and estimation processes, improving accuracy and efficiency.

# 2. Project Objectives

Automated generation of a comprehensive Business Requirements Document (BRD) following organizational patterns such as Executive Summary, Project Objectives, and Technical Requirements.

Creation of a dynamic Cost Estimation Template that aligns with project scope, sample data, and reference documents, facilitating precise budget planning.

Integration of sample data analysis to inform the complexity and requirements of the BRD and Cost Estimation Template, ensuring tailored and accurate project planning.

Provision of a structured format for success criteria and timeline within the BRD to clearly define project milestones and measures of success.

Capability to adjust the BRD and Cost Estimation Template based on real-time inputs and changes in project scope or data complexity.

# 3. Technical Scope

Data Sources: Sample data provided in various formats (CSV, JSON, XML) to assess data complexity and inform the BRD and Cost Estimation Template creation.

Technology Requirements: {'Document processing': 'Required for generating and manipulating the BRD and Cost Estimation Template documents (Word, Excel).', 'Database type': 'A relational database may be needed to manage and query structured sample data during the analysis phase.', 'Data analysis tools': 'Tools for assessing data complexity, quality, and volume from the provided sample data.'}

Scale: The POC should support scalability considerations for future expansion, though initially focusing on small to medium data volumes as per sample data provided.

# 4. Team Structure

| Team Name | Responsibilities | Allocation |
| --- | --- | --- |
| Data Engineering | Prepare and manage structured sample data in various formats (CSV, JSON, XML), Design and implement a relational database schema to support data analysis and querying needs, Develop data pipelines to automate the flow of data into the system and ensure its availability for analysis | 50% |
| Backend Engineering | Develop the logic for automated generation of the Business Requirements Document (BRD) and Cost Estimation Template, Implement APIs for dynamic interaction with the BRD and Cost Estimation Template based on user inputs and data analysis, Ensure scalability and performance of the system to handle small to medium data volumes as per project requirements | 70% |
| QA/Testing | Design and execute test plans to ensure the accuracy of the BRD and Cost Estimation Template generation, Validate the system's ability to adapt to changes in project scope or data complexity, Ensure the usability and effectiveness of the solution in streamlining the planning process | 40% |

# 5. Project Workflow & Timeline

Total Duration: 12 weeks

## Phase 1: Planning & Setup

Duration: 2 weeks

Deliverables:

Evaluated sample data

Database schemas for BRD and Cost Estimation

Initial project plan

## Phase 2: Development - Core Features

Duration: 4 weeks

Deliverables:

Data ingestion pipeline

BRD and Cost Estimation generation modules

API for real-time adjustments

## Phase 3: Optimization & Scalability

Duration: 2 weeks

Deliverables:

Optimized system for scalability

Performance benchmarks

## Phase 4: Testing & UAT

Duration: 3 weeks

Deliverables:

Test reports

UAT feedback

Final BRD and Cost Estimation templates

## Phase 5: Deployment & Handoff

Duration: 1 weeks

Deliverables:

Deployed POC system

User documentation

Training sessions

# 6. Cost Estimation

Total Project Cost: $20,636.00

Total Hours: 648

Number of Teams: 3

Cost Breakdown by Team:

Data Engineering: $6,336.00 (204 hours)

Backend Engineering: $11,440.00 (340 hours)

QA/Testing: $2,860.00 (104 hours)

# 7. Success Criteria

Successful automation of the BRD and Cost Estimation Template generation, reducing manual effort by at least 50%.

Accurate reflection of project scope, objectives, and technical requirements in the generated documents, as validated by project stakeholders.

Flexibility of the solution to adapt to changes in project scope or data complexity without significant rework.

Positive feedback from project planning teams on the usability and effectiveness of the generated documents in streamlining the planning process.

# 8. Key Milestones

| Milestone | Week |
| --- | --- |
| Kickoff | 0 |
| Design Complete | 2 |
| MVP | 6 |
| UAT | 11 |
| Go-Live | 12 |