# Business Requirements Document

Item	Value	Document Types	Drawing No. & Name	Field Locations	Identification Methods
Levels (Above Ground)	Number	"Option 1: Architectural General Arrangement Plans / Floor Plans

Option 2: Architectur

Generated: 2025-11-26 11:46:34
Project Type: Full Service
Scenario: baseline

# 1. Executive Summary

To accurately quantify and document the architectural aspects of a construction project, including both above and below ground levels, gross floor area, and external area, to facilitate precise planning and execution.

# 2. Project Objectives

Identification and counting of architectural general arrangement plans/floor plans and elevation/section plans for above and below ground levels.

Measurement and documentation of Gross Floor Area (GFA) based on architectural drawings.

Quantification of external areas including pavement, driveway, footpath, carpark, and landscaping outside the building footprint.

Capability to handle projects with staged/portion/part plans and multiple levels of floor plans on the same page.

Provision for real-time updates to the construction plans and documentation as the project evolves.

# 2.5 Sample Complexity Analysis

Overall Complexity Rating: Medium

Confidence Score: 50.0%

## Impact on Estimation:

Effort Multiplier: 1.0x - Applied to task hour estimates

Rate Multiplier: 1.0x - Applied to billing rates

Minimum Skill Level Required: Mid-level

Recommended Specialized Teams:

Backend Development Team

Frontend Development Team

## Analysis Reasoning:

EDA analysis unavailable: No sample files. Using default multipliers (1.0x effort, 1.0x rate). For more accurate estimates, please upload sample files that represent project complexity (PDFs, Excel sheets, images, etc.).

# 3. Technical Scope

Data Sources: Architectural General Arrangement Plans / Floor Plans, Architectural Elevation Plans / Section Plans, Architectural Site Plans

Technology Requirements: {'Document_processing': 'Required for extracting and processing information from construction plans and architectural drawings.', 'Database_type': 'A relational database to manage complex relationships between different architectural elements and construction stages.'}

Scale: Medium complexity project with multiple data sources (architectural drawings), requiring precise data handling and updates.

# 4. Team Structure

| Team Name | Responsibilities | Allocation |
| --- | --- | --- |
| Backend Engineering | Design and implement relational database schema for architectural elements and construction stages, Develop APIs for real-time updates to construction plans and documentation, Ensure secure and scalable data access and manipulation for all project stakeholders | 70% |
| Frontend/UI Engineering | Create user interfaces for inputting, viewing, and editing architectural plans, Implement interactive tools for measuring and documenting Gross Floor Area and external areas, Ensure the UI supports staged/portion/part plans and multi-level floor plans effectively | 60% |
| AI/ML Engineering | Develop ML models for identification and counting of architectural elements from plans, Automate measurement and documentation of Gross Floor Area (GFA) and external areas, Implement algorithms capable of handling staged/portion/part plans and multi-level floor plans on the same page | 50% |
| QA/Testing | Ensure the accuracy of counting and documentation algorithms, Validate real-time update mechanisms and data integrity, Conduct usability testing for the frontend interfaces | 40% |

# 5. Project Workflow & Timeline

Total Duration: 12 weeks

## Phase 1: Planning & Setup

Duration: 2 weeks

Deliverables:

Database schema design

Infrastructure setup

UI design mockups

PostgreSQL schema for tracking

## Phase 2: Development - Core Features

Duration: 4 weeks

Deliverables:

API for real-time updates

Data processing module

GFA measurement tool

ML model for architectural elements

## Phase 3: Integration & Advanced Development

Duration: 3 weeks

Deliverables:

Secure data access

UI integration with backend

Real-time collaboration features

Document processing pipeline

## Phase 4: Testing & QA

Duration: 2 weeks

Deliverables:

Backend system QA

UI testing suite

ML model and system reliability QA

Usability testing

## Phase 5: Deployment & Handoff

Duration: 1 weeks

Deliverables:

System documentation

Training materials

Final system deployment

# 6. Cost Estimation

Total Project Cost: $35,309.60

Total Hours: 1,182

Number of Teams: 4

Cost Breakdown by Team:

Backend Engineering: $8,004.00 (244 hours)

Frontend/UI Engineering: $9,549.60 (372 hours)

AI/ML Engineering: $10,971.00 (330 hours)

QA/Testing: $6,785.00 (236 hours)

# 7. Success Criteria

Accurate counting and documentation of all levels, both above and below ground, as per the architectural drawings.

Precise measurement and reporting of Gross Floor Area and external area, facilitating effective planning and resource allocation.

Efficient handling of projects with complex architectural plans, including staged/portion/part plans and multiple levels on the same page.

Real-time capability to update construction plans and documentation, reflecting changes as the project progresses.

User satisfaction with the accuracy and usability of the documented architectural aspects for planning and execution purposes.

# 8. Key Milestones

| Milestone | Week |
| --- | --- |
| Kickoff | 0 |
| Design Complete | 2 |
| Core Development Complete | 6 |
| Integration Complete | 9 |
| UAT Complete | 11 |
| Go-Live | 12 |