# Business Requirements Document

Item	Value	Document Types	Drawing No. & Name	Field Locations	Identification Methods
Levels (Above Ground)	Number	"Option 1: Architectural General Arrangement Plans / Floor Plans

Option 2: Architectur

Generated: 2025-11-26 11:55:45
Project Type: Full Service
Scenario: baseline

# 1. Executive Summary

The specific objective is to accurately quantify and document the architectural aspects of a construction project, including both above and below ground levels, gross floor area, and external area, to support detailed planning and execution.

# 2. Project Objectives

Identification and counting of above ground levels using Architectural General Arrangement Plans / Floor Plans and Elevation/Section Plans, excluding basement levels.

Identification and counting of below ground (basement) levels using Architectural General Arrangement Plans / Floor Plans and Section Plans.

Measurement and documentation of Gross Floor Area (GFA) from architectural plans, including all internal and covered external areas.

Quantification of External Area including pavement, driveway, footpath, carpark, and landscaping outside the building footprint.

Capability to handle projects with staged/portion/part plans and multiple levels of floor plans on the same page.

# 2.5 Sample Complexity Analysis

Overall Complexity Rating: Medium

Confidence Score: 50.0%

## Impact on Estimation:

Effort Multiplier: 1.0x - Applied to task hour estimates

Rate Multiplier: 1.0x - Applied to billing rates

Minimum Skill Level Required: Mid-level

Recommended Specialized Teams:

Backend Development Team

Frontend Development Team

## Analysis Reasoning:

EDA analysis unavailable: No sample files. Using default multipliers (1.0x effort, 1.0x rate). For more accurate estimates, please upload sample files that represent project complexity (PDFs, Excel sheets, images, etc.).

# 3. Technical Scope

Data Sources: Architectural General Arrangement Plans / Floor Plans, Architectural Elevation Plans / Section Plans, Architectural Site Plans

Technology Requirements: {'Document processing': 'Required for extracting data from construction plans and architectural drawings.', 'Database type': 'A relational database is suitable for managing complex relationships between different architectural elements and their quantifications.'}

Scale: Medium complexity with a need to process and store hundreds of architectural documents per project.

# 4. Team Structure

| Team Name | Responsibilities | Allocation |
| --- | --- | --- |
| Backend Engineering | Design and implement a relational database schema to manage complex relationships between architectural elements, Develop RESTful APIs to support data retrieval and manipulation for frontend interfaces and external integrations, Ensure data integrity and security, especially for handling sensitive architectural documents | 70% |
| AI/ML Engineering | Develop machine learning models for accurate identification and counting of above and below ground levels from architectural plans, Implement algorithms for precise measurement and documentation of Gross Floor Area (GFA) and External Area, Ensure models can adapt to complex architectural plans, including staged/portion/part plans | 60% |
| Frontend/UI Engineering | Develop user interfaces for document upload, review, and editing of architectural elements and their quantifications, Implement visualization tools for architectural plans and quantified elements, Ensure the interface is user-friendly for non-technical users to interact with complex architectural data | 50% |
| QA/Testing | Ensure the accuracy of document processing and data extraction, Validate the performance and reliability of the backend APIs and database, Test the usability and functionality of the frontend application | 40% |
| DevOps/Infrastructure | Setup and maintain the project's infrastructure for scalability and reliability, Implement continuous integration and delivery pipelines for efficient deployment, Ensure data backup and disaster recovery strategies are in place | 30% |

# 5. Project Workflow & Timeline

Total Duration: 12 weeks

## Phase 1: Planning & Setup

Duration: 2 weeks

Deliverables:

Database schema for architectural elements

Initial ML model design

UI design prototype

Project infrastructure plan

## Phase 2: Development - Core Features

Duration: 4 weeks

Deliverables:

API endpoints for data handling

Document processing implementation

ML models for level identification and GFA measurement

Interactive architectural plan visualization

## Phase 3: Integration & Advanced Feature Development

Duration: 3 weeks

Deliverables:

Data integrity and security measures

Integration of ML models with frontend

Support for complex architectural plans

## Phase 4: Testing & QA

Duration: 2 weeks

Deliverables:

ML model and algorithm validation

Backend and frontend performance reports

Usability testing feedback

## Phase 5: Deployment, Documentation & Training

Duration: 1 weeks

Deliverables:

Deployment to production

API and system documentation

User training sessions

# 6. Cost Estimation

Total Project Cost: $46,519.80

Total Hours: 1,496

Number of Teams: 5

Cost Breakdown by Team:

Backend Engineering: $9,982.00 (296 hours)

AI/ML Engineering: $14,030.00 (424 hours)

Frontend/UI Engineering: $10,064.80 (376 hours)

QA/Testing: $5,175.00 (180 hours)

DevOps/Infrastructure: $7,268.00 (220 hours)

# 7. Success Criteria

Accurate identification and counting of all levels, both above and below ground, as per the architectural plans.

Precise measurement and documentation of Gross Floor Area and External Area, with minimal margin of error.

Effective management and storage of architectural documents, allowing for easy retrieval and analysis.

Adaptability to handle complex architectural plans, including staged/portion/part plans and multiple floor levels on the same page.

# 8. Key Milestones

| Milestone | Week |
| --- | --- |
| Kickoff | 0 |
| Design Complete | 2 |
| Core Feature Completion | 6 |
| Integration Complete | 9 |
| UAT Complete | 11 |
| Go-Live | 12 |